The Angry Nerds

Scrum Master: Meredith Seifoleslami

Product Owner: Awf

Members: Frances: Meredith Seifoleslami, Behrad, Amin, Awf

Scrum Log

1. Wednesday, February 10, 2021 (4:00 – 5:20)
   1. Began working on Agile Stories.
2. Monday, February 15, 2021 (4:00 – 5:30)
   1. Played planning poker to assign story point values to Agile Stories.
   2. Selected and assigned Agile Stories for Sprint 1.
      1. Meredith & Awf
         1. Story 1: Display all colleges
      2. Behrad & Amin
3. Story 4: Make custom trip
4. Wednesday, February 17 , 2021

Sprint 1

1. Monday, February 22, 2021 (4:00 – 4:30)
   1. Testing story 1 & 4, assign new stories
      1. Meredith & Awf
         1. Story 7 & 8: Admin functions
      2. Behrad & Amin

2. Story 3 & 5 : Plan ASU & UCI trips

1. Wednesday, February 24, 2021 (4:00 – 4:30)
   1. Discussed progress on Agile Stories for Sprint 2.
2. Monday, March 1, 2021 (4:00 – 4:30)
   1. Discussed progress on Agile Stories for Sprint 2.
3. Wednesday, March 3, 2021 (4:00 – 4:30)

Sprint 2

1. Monday, March 8, 2021 (4:00 – 4:30)
   1. Testing story 3,5, 7, 8 - assign new stories
      1. Meredith & Awf
         1. Story 10 and 9: sum distance and price
      2. Behrad & Amin

2. Story 2 ~ continue detail on story 3 and 5

1. Wednesday, March 10, 2021 (4:00 – 4:30)
   1. Discussed progress on Agile Stories for Sprint 3.
2. Monday, March 15, 2021 (4:00 – 4:30)
   1. Continued to work on Agile Stories for Sprint 3.
   2. Dry run for final sprint review
3. Wednesday, March 17, 2021 (4:00 – 4:30)
   1. Final Sprint review